CodeVS

Information System Design Laboratory

Project Report

CSE 3120

| Scrum Master | Rafsan Riasat Roll: 2207006 |
| --- | --- |
| Developer (Backend / Game Engine) | Utsa Roy Roll: 2207027 |
| Developer (Frontend / UI) | Adib Raian Roll: 2207020 |

Platform:  Web Application (React + Firebase)

Methodology:  Agile Scrum  |  3 Sprints

Version Control:  Git / GitHub  (repository: narukami00/CodeVS)

Project Management:  Jira Cloud  (codevs-team.atlassian.net)

1.  Introduction & Project Overview

CodeVS is a real-time multiplayer web application designed to make competitive programming practice engaging and social. Two players are matched together and simultaneously type out a randomly selected code snippet in a chosen programming language. Performance is measured in Words Per Minute (WPM) and Accuracy (%), with results persisted to a global leaderboard.

Technology Stack

| Component | Technology / Tool |
| --- | --- |
| Frontend Framework | React (Vite build tool) |
| Styling | CSS / Tailwind utilities, custom hacker-themed dark design |
| Backend / Database | Google Firebase — Firestore (documents) + Realtime Database (presence & progress) |
| Authentication | Firebase Authentication (Email / Password) |
| Hosting | Firebase Hosting |
| Project Management | Jira Cloud (Scrum board, Epics, Sprints, Sub-tasks) |
| Version Control | Git + GitHub, with Jira integration for branch naming |
| Test Management | Zephyr Scale for Jira |

Project Objectives

Deliver a fully functional real-time multiplayer typing game with sub-second Firebase synchronisation.

Support six programming languages: C, Python, JavaScript, PHP, C++, and Java.

Implement a persistent global leaderboard ranking players by WPM and accuracy.

Maintain a clean Agile Scrum process across three well-defined sprints.

Ensure full mobile responsiveness for the application.

2.  Core Features

User Authentication

Secure email and password login/registration powered by Firebase Authentication. Authenticated sessions persist across browser refreshes.

Quick Match & Custom Rooms

Players can enter a global matchmaking queue for a quick match or create a private room with a unique 6-character Room ID to invite a specific opponent.

Language Selection

Players may select their preferred programming language (C, Python, JavaScript, PHP, C++, Java). The matchmaking system pairs players who share a language preference and draws a snippet from the appropriate pool.

Real-Time Typing Race

Both players type the same code snippet simultaneously. Character-level correctness is validated in real-time. The opponent's progress is tracked via Firebase listeners and shown as a live progress bar.

Performance Metrics

On completion, the system computes WPM (Words Per Minute), Accuracy (%), and ranks the winner.

Result Screen

A dedicated animated result screen reveals the winner, both players' scores, and provides options to initiate a Rematch or return to Home.

Rematch Logic

Either player can request a rematch after a game. Both must accept; if agreed, the session resets with a fresh snippet. Decline gracefully navigates back to the home screen.

Global Leaderboard

A real-time ranked leaderboard persists the top WPM scores across all sessions, publicly accessible.

Mobile Responsiveness

The application adapts to mobile viewports with touch-optimised controls and simplified layouts.

3.  System Architecture & Design

This section presents the key structural and behavioural diagrams that define the architecture of CodeVS. Diagrams are provided externally by the Scrum Master and Developers; placeholder sections below indicate where each diagram should be inserted. Screenshot placeholders are also noted where Jira or GitHub screenshots are recommended.

3.1  UML Class Diagram

Illustrates the major classes (User, Room, Game, Snippet, Leaderboard) and their associations, multiplicities and methods as represented in the React component and Firebase data model.

3.2  Activity Diagram

Depicts the full user activity flow from authentication through matchmaking, the live game loop, and the post-match result sequence.

3.3  Sequence Diagram

Shows the interaction timeline between the Client (React), Firebase Authentication, Firestore, and the Realtime Database during a complete multiplayer match session.

3.4  Use Case Diagram

Identifies all actors (Guest User, Authenticated Player, System/Firebase) and their interactions with the key use cases of the system.

3.5  Component Diagram

Represents the high-level component boundaries: the React SPA, the Firebase Authentication module, Firestore collections, Realtime Database nodes, and the Firebase Hosting infrastructure.

3.6  Data Flow Diagrams (DFD)

The Data Flow Diagrams capture how data moves between the external entities, processes, and data stores in the CodeVS system. Three levels of DFD are provided:

Level 0 — Context Diagram

A single process representing the entire CodeVS system, surrounded by external entities: Player, Firebase Authentication service, and the Firestore/Realtime Database data store.

Level 1 — Main Processes

Decomposes the context into five major processes: User Authentication, Matchmaking, Game Session Management, Score Calculation, and Leaderboard Management.

Level 2 — Sub-Process Detail

Further decomposes the Matchmaking and Game Session Management processes, showing internal data flows between room creation, player-ready state, snippet assignment, and typing validation.

4.  Project Management Approach

The CodeVS project adopted Agile Scrum as its core software development methodology. All project management activities were coordinated through Jira Cloud (project key: SCRUM), with the GitHub repository linked directly to Jira for automatic branch-to-ticket traceability. Work was organised into Epics, broken down into Tasks, and further decomposed into Subtasks. Three time-boxed Sprints were executed sequentially from project inception to production deployment.

4.1  Team Roles & Responsibilities

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Rafsan Riasat | Scrum Master | Project scaffolding, Firebase project initialisation, React router setup, Scrum ceremony facilitation, cross-cutting QA coordination, Firebase security rule review, and final production deployment. |
| Utsa Roy | Developer — Backend & Game Engine | Firebase Authentication integration, Firestore schema design, Matchmaking queue logic (Quick Match), Room Creation & Join flows, Ready-state synchronisation, WPM & Accuracy engine, Realtime opponent progress tracking, Leaderboard backend, Rematch state machine, Language-picker logic, and edge-case/error handling. |
| Md Adib Raian | Developer — Frontend & UI | Home screen UI, Global theme & font configuration, Lobby screen UI, Game screen UI, Result screen design, Leaderboard visual overhaul, Mobile responsiveness, and Code Snippet Bank population (C, Python, JS, PHP, C++, Java). |

4.2  Epics Overview

Five high-level Epics were defined to represent the major product domains. Each Epic encapsulates a coherent set of Tasks and Subtasks that were tracked and prioritised across the three sprints.

| Epic Key | Epic Name | Scope Summary | Tasks | Status |
| --- | --- | --- | --- | --- |
| SCRUM-1 | Project Setup & Auth | Initial repository, Firebase project, React scaffold, authentication flows, and Firestore schema. | 4 | Done |
| SCRUM-2 | Matchmaking System | Quick-match waiting queue, custom room creation (6-char Room ID), and player room-join workflow. | 3 | Done |
| SCRUM-3 | Game Engine | Ready-state synchronisation, WPM & Accuracy calculation, real-time opponent status, rematch loop, language picker, and error/edge-case hardening. | 6 | Done |
| SCRUM-4 | UI & Frontend | All screen UIs: Home, Lobby, Game, Result, Leaderboard — including global theming and mobile responsiveness. | 8 | Done |
| SCRUM-5 | Code Snippet Bank & Leaderboard | Snippet curation and seeding for six languages, leaderboard persistence, ranking queries, and final testing & deployment. | 5 | Done |

5.  Sprint Lifecycle

The project was delivered in three sequential Scrum sprints. Each sprint had a defined goal, a curated backlog drawn from the Jira Sprint board, and concluded with a review and retrospective. All 113 issues across the three sprints were resolved with a final status of Done.

5.1  Sprint 1 — Project Foundation

Sprint 1 established the foundational scaffolding for the entire application. The goal was to have a deployable shell with working authentication, a routing structure, an initialised Firebase project, a designed Firestore schema, the home screen layout, global theme, and the first batch of code snippets in the snippet bank.

| Issue | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-6 | Firebase project setup | Rafsan Riasat | Done |
| SCRUM-7 | React project setup and Firebase connection | Rafsan Riasat | Done |
| SCRUM-8 | Firebase Authentication Integration | Utsa Roy | Done |
| SCRUM-9 | Design the Firestore database schema | Utsa Roy | Done |
| SCRUM-10 | Quick match — waiting queue logic | Utsa Roy | Done |
| SCRUM-11 | Setup page routing in React | Rafsan Riasat | Done |
| SCRUM-12 | Home screen UI (+3 subtasks) | Md Adib Raian | Done |
| SCRUM-13 | Setup global theme styles and fonts (+4 subtasks) | Md Adib Raian | Done |
| SCRUM-14 | Add C and Python snippets to snippet bank (+4 subtasks) | Md Adib Raian | Done |

Total Issues:  20  (9 Tasks + 11 Subtasks)

5.2  Sprint 2 — Core Multiplayer Engine

Sprint 2 delivered the working multiplayer core. By the end of this sprint, two authenticated players could create or join a private room, reach a lobby, ready up, see a countdown, and engage in a live simultaneous typing race with real-time opponent progress visible to both sides. The leaderboard persistence layer was also completed.

| Issue | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-15 | Room Creation Logic (+5 subtasks) | Utsa Roy | Done |
| SCRUM-16 | Room Join Logic (+5 subtasks) | Utsa Roy | Done |
| SCRUM-17 | Ready State Logic (+5 subtasks) | Utsa Roy | Done |
| SCRUM-18 | WPM & Accuracy Calculation | Utsa Roy | Done |
| SCRUM-19 | Leaderboard Logic (+5 subtasks) | Utsa Roy | Done |
| SCRUM-20 | Lobby Screen UI (+3 subtasks) | Md Adib Raian | Done |
| SCRUM-21 | Game Screen UI (+5 subtasks) | Md Adib Raian | Done |
| SCRUM-22 | Real-time Opponent Status (+4 subtasks) | Utsa Roy | Done |
| SCRUM-23 | Add JavaScript & PHP snippets (+4 subtasks) | Md Adib Raian | Done |

Total Issues:  45  (9 Tasks + 36 Subtasks)

5.3  Sprint 3 — Polish, Testing & Deployment

Sprint 3 focused on product completeness. The rematch feature, language-picker logic, additional snippet languages (C++ and Java), visual overhauling of the result and leaderboard screens, mobile responsiveness, comprehensive error handling for disconnects and race conditions, and full QA + production deployment were all completed in this sprint.

| Issue | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-24 | Result Screen Design (+4 subtasks) | Md Adib Raian | Done |
| SCRUM-25 | Visual Overhaul of Leaderboard Screen (+4 subtasks) | Md Adib Raian | Done |
| SCRUM-26 | Rematch Button Logic (+5 subtasks) | Utsa Roy | Done |
| SCRUM-27 | Language Picker Logic (+5 subtasks) | Utsa Roy | Done |
| SCRUM-28 | Error Handling & Edge Cases (+5 subtasks) | Utsa Roy | Done |
| SCRUM-29 | Mobile Responsiveness (+4 subtasks) | Md Adib Raian | Done |
| SCRUM-30 | Add C++ & Java codes to Snippet Bank (+4 subtasks) | Md Adib Raian | Done |
| SCRUM-31 | Final Testing & Deployment (+4 subtasks) | Rafsan Riasat | Done |

Total Issues:  43  (8 Tasks + 35 Subtasks)

6.  Detailed Task Breakdown by Epic

This section enumerates every Task and its Subtasks, grouped by Epic, providing full traceability from the high-level product backlog down to the individual atomic work items tracked in Jira.

6.1  Epic SCRUM-1 — Project Setup & Auth

SCRUM-6  —  Firebase Project Setup

Assignee:  Rafsan Riasat

Status:  Done

Sprint:  Sprint 1

Created the Firebase project on the Firebase console, configured API keys, enabled Firestore and Realtime Database, and set initial security rules.

SCRUM-7  —  React Project Setup & Firebase Connection

Assignee:  Rafsan Riasat

Status:  Done

Sprint:  Sprint 1

Bootstrapped the React application using Vite, installed all required dependencies (React Router, Firebase SDK), and configured the firebase.js initialisation module.

SCRUM-8  —  Firebase Authentication Integration

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 1

Implemented full Login and Registration flows using Firebase Auth (email/password). This task was developed in the dedicated branch `SCRUM-8-firebase-authentication-integration` and merged via Pull Request #9.

SCRUM-9  —  Design the Firestore Database Schema

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 1

Designed and documented the Firestore collection structure: users, rooms, snippets, snippet_metadata, and leaderboard collections, establishing data contracts for all subsequent backend tasks.

6.2  Epic SCRUM-2 — Matchmaking System

SCRUM-10  —  Quick Match — Waiting Queue Logic

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 1

Implemented the global matchmaking queue using the Firebase Realtime Database. Players who click 'Quick Match' are placed in a presence-tracked queue; the system pairs the first two waiting players and creates a room automatically.

SCRUM-15  —  Room Creation Logic

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 2

Implemented the full custom room creation flow allowing a host player to generate a unique 6-character alphanumeric Room ID, initialise the room in Firestore, and wait in the lobby.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-32 | Generate unique 6-character room IDs | Utsa Roy | Done |
| SCRUM-33 | Firebase room schema and data model | Utsa Roy | Done |
| SCRUM-34 | Host player initialisation in room creation | Utsa Roy | Done |
| SCRUM-35 | Room validation and error handling for room creation | Utsa Roy | Done |
| SCRUM-36 | Room creation unit testing and verification | Rafsan Riasat | Done |

SCRUM-16  —  Room Join Logic

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 2

Implemented the join flow: the guest player enters a 6-character Room ID, the system validates the room's existence and availability, then adds the player to the room document and triggers lobby synchronisation for both players. Branch: `SCRUM-16-room-join-logic`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-37 | Room ID validation for joining flow | Utsa Roy | Done |
| SCRUM-38 | Player join workflow and room state update | Utsa Roy | Done |
| SCRUM-39 | Real-time presence tracking for joined players | Utsa Roy | Done |
| SCRUM-40 | Lobby synchronisation after player joins | Utsa Roy | Done |
| SCRUM-41 | Join flow end-to-end testing and validation | Rafsan Riasat | Done |

6.3  Epic SCRUM-3 — Game Engine

SCRUM-17  —  Ready State Logic

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 2

Players in the lobby each click 'Ready'. The system tracks both ready states in the Realtime Database. When both are ready, a 3-second countdown is displayed and the game transitions to the active typing phase. Disconnects during the lobby phase are handled gracefully.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-42 | Player ready state synchronisation via realtime database | Utsa Roy | Done |
| SCRUM-43 | Lobby ready status UI indicators and state display | Rafsan Riasat | Done |
| SCRUM-44 | Countdown timer before game start when all players are ready | Utsa Roy | Done |
| SCRUM-45 | Trigger game start when countdown completes | Utsa Roy | Done |
| SCRUM-46 | Handle player disconnects and unready state during lobby phase | Rafsan Riasat | Done |

SCRUM-18  —  WPM & Accuracy Calculation

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 2

Implemented the scoring engine. WPM is calculated as (correct characters / 5) / elapsed minutes. Accuracy is (correct keystrokes / total keystrokes) × 100%. Both metrics are computed client-side and persisted to Firestore upon game completion.

SCRUM-22  —  Real-time Opponent Status

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 2

The typing progress index (current character position) for each player is written to the Realtime Database on every keystroke. A Firebase listener on the opponent's node updates the opponent progress bar in real time, with write optimisation to reduce Firebase costs.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-52 | Define and sync opponent typing progress data model | Utsa Roy | Done |
| SCRUM-53 | Implement Firebase listener for real-time opponent progress updates | Utsa Roy | Done |
| SCRUM-54 | Optimise update frequency for opponent progress (reduce Firebase writes) | Utsa Roy | Done |
| SCRUM-55 | Handle opponent disconnect/reconnect state during gameplay | Utsa Roy | Done |

SCRUM-26  —  Rematch Button Logic

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 3

After match completion, either player can request a rematch. Both players must accept; the system creates a new game session and resets all match state. If either player declines, both are navigated to the home screen. Branch: `SCRUM-26-rematch-button-logic`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-56 | Rematch request button UI and interaction flow | Utsa Roy | Done |
| SCRUM-57 | Rematch request state management and synchronisation between players | Utsa Roy | Done |
| SCRUM-58 | Accept or decline rematch request flow and UI handling | Utsa Roy | Done |
| SCRUM-59 | Create new game session and reset match state for rematch | Utsa Roy | Done |
| SCRUM-60 | Test rematch flow including edge cases and reconnections | Rafsan Riasat | Done |

SCRUM-27  —  Language Picker Logic

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 3

Players select a programming language on the home screen before matchmaking. The preference is persisted and used to route the player into a language-specific matchmaking queue. Snippets are drawn from the appropriate language pool in Firestore.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-61 | Build language selection UI for player preferences | Md Adib Raian | Done |
| SCRUM-62 | Store and persist user language preference for matchmaking | Utsa Roy | Done |
| SCRUM-63 | Implement language-based matchmaking logic between players | Utsa Roy | Done |
| SCRUM-64 | Fetch and use language-specific snippet pools for gameplay | Utsa Roy | Done |
| SCRUM-65 | Test language system including matchmaking and snippet distribution | Rafsan Riasat | Done |

SCRUM-28  —  Error Handling & Edge Cases

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 3

A comprehensive stabilisation pass was performed to handle room flow edge cases (disconnects, invalid states, race conditions), multiplayer desync recovery, user-facing error messages, and cross-browser compatibility. Branch: `SCRUM-28-error-handling-edge-cases`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-66 | Handle room flow edge cases (disconnects, invalid states, race conditions) | Utsa Roy | Done |
| SCRUM-67 | Handle multiplayer synchronisation failure recovery (desync, latency, retry logic) | Utsa Roy | Done |
| SCRUM-68 | Implement user-facing error messages and recovery UI for failed game states | Utsa Roy | Done |
| SCRUM-69 | Cross-browser and device compatibility testing for full game flow | Utsa Roy | Done |
| SCRUM-70 | Bug-fix sprint pass and stabilisation for production readiness | Rafsan Riasat | Done |

6.4  Epic SCRUM-4 — UI & Frontend

SCRUM-11  —  Setup Page Routing in React

Assignee:  Rafsan Riasat

Status:  Done

Sprint:  Sprint 1

Configured React Router v6 with protected routes (requiring authentication) for the Home, Lobby, Game, Result, and Leaderboard pages, and public routes for Login/Register.

SCRUM-12  —  Home Screen UI

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 1

Implemented the landing screen with a hacker-themed dark aesthetic, animated background, Quick Match, Create Room, and Join Room action buttons, and the language selector.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-88 | Design quick match, create room, and join room buttons | Md Adib Raian | Done |
| SCRUM-89 | Integrate cool animations into home screen UI | Md Adib Raian | Done |
| SCRUM-90 | Implement hacker-themed UI layout for home screen | Md Adib Raian | Done |

SCRUM-13  —  Setup Global Theme Styles & Fonts

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 1

Established the global design system: a dark hacker/cyber aesthetic, font selection (monospaced coding font), global CSS variables, and cross-browser verification.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-91 | Establish global style guidelines | Md Adib Raian | Done |
| SCRUM-92 | Configure theme provider or global CSS | Md Adib Raian | Done |
| SCRUM-93 | Test theme styles across major browsers and devices | Md Adib Raian | Done |
| SCRUM-94 | Select and implement preferred font | Md Adib Raian | Done |

SCRUM-20  —  Lobby Screen UI

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 2

Implemented the lobby screen with ready-button UI for both players, a countdown animation overlay, and responsive dark-theme layout. Branch: `SCRUM-20-lobby-screen-ui`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-95 | Implement ready button functionality for both players | Md Adib Raian | Done |
| SCRUM-96 | Add countdown timer UI and animation for game start | Md Adib Raian | Done |
| SCRUM-97 | Ensure responsive layout and dark theme styling for lobby screen | Md Adib Raian | Done |

SCRUM-21  —  Game Screen UI

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 2

Designed the primary game interface: a split-panel layout with the active player's typing area on one side and the opponent's read-only overlay and progress bar on the other, styled with the hacker/cyber dark theme. Branch: `SCRUM-21-game-screen-ui`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-98 | Implement side-by-side layout for player and opponent panels | Md Adib Raian | Done |
| SCRUM-99 | Integrate typing input area for active player | Md Adib Raian | Done |
| SCRUM-100 | Display opponent progress as read-only overlay | Md Adib Raian | Done |
| SCRUM-101 | Apply hacker/cyber dark theme styling to game screen | Md Adib Raian | Done |
| SCRUM-102 | Ensure responsive design for game screen UI | Md Adib Raian | Done |

SCRUM-24  —  Result Screen Design

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 3

Built the animated post-match result screen revealing the winner, WPM/Accuracy for both players, and action buttons for Rematch and Return to Home. Branch: `SCRUM-24-result-screen-design`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-103 | Implement result screen UI in React | Md Adib Raian | Done |
| SCRUM-104 | Apply hacker/cyber dark theme styling to result screen | Md Adib Raian | Done |
| SCRUM-105 | Ensure responsive design for result screen UI | Md Adib Raian | Done |
| SCRUM-106 | Add animations for result reveal and transitions | Md Adib Raian | Done |

SCRUM-25  —  Visual Overhaul of Leaderboard Screen

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 3

Overhauled the leaderboard page with a responsive layout, consistent dark-theme styling, ranking animations, and preservation of existing leaderboard data integrity. Branch: `SCRUM-25-leaderboard-visual-overhaul`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-111 | Implement responsive layout for leaderboard screen | Md Adib Raian | Done |
| SCRUM-112 | Apply dark theme styling to leaderboard screen | Md Adib Raian | Done |
| SCRUM-113 | Add animations and transitions to leaderboard elements | Md Adib Raian | Done |
| SCRUM-114 | Verify preservation of existing leaderboard functionality | Md Adib Raian | Done |

SCRUM-29  —  Mobile Responsiveness

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 3

Comprehensive mobile-first pass across all screens. Minimalistic layout for small viewports, touch-optimised button sizes, and navigation simplification for mobile users. Branch: `SCRUM-29-mobile-responsiveness`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-107 | Design minimalistic game screen layout for mobile | Md Adib Raian | Done |
| SCRUM-108 | Optimise touch controls and button sizes for mobile | Md Adib Raian | Done |
| SCRUM-109 | Test and refine mobile UI responsiveness across devices | Md Adib Raian | Done |
| SCRUM-110 | Streamline navigation and minimise clutter for mobile users | Md Adib Raian | Done |

6.5  Epic SCRUM-5 — Code Snippet Bank & Leaderboard

SCRUM-14  —  Add C and Python Snippets to the Snippet Bank

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 1

Curated and formatted ten code snippets each for the C and Python languages and seeded them into the Firestore `snippets` and `snippet_metadata` collections. Verified visibility in the UI.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-75 | Curate and format ten Python code snippets for the snippet bank | Md Adib Raian | Done |
| SCRUM-76 | Integrate C and Python snippets into the code snippet bank data store | Md Adib Raian | Done |
| SCRUM-77 | Update website UI to display snippets during language selection | Md Adib Raian | Done |
| SCRUM-78 | Verify snippet visibility on website and during matchmaking | Md Adib Raian | Done |

SCRUM-19  —  Leaderboard Logic

Assignee:  Utsa Roy

Status:  Done

Sprint:  Sprint 2

Designed the leaderboard Firestore data model and implemented: post-match result persistence, WPM/accuracy metric computation, and a Firestore query returning the top-ranked players. Branch: `SCRUM-19-leaderboard-logic`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-47 | Design leaderboard data model and Firestore schema | Utsa Roy | Done |
| SCRUM-48 | Persist match results after each game in Firestore | Utsa Roy | Done |
| SCRUM-49 | Compute WPM, accuracy and performance metrics after match | Utsa Roy | Done |
| SCRUM-50 | Implement top ranking query for leaderboard (top players retrieval) | Utsa Roy | Done |
| SCRUM-51 | Integrate leaderboard UI with backend and add basic testing | Utsa Roy | Done |

SCRUM-23  —  Add JavaScript & PHP Snippets to the Snippet Bank

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 2

Extended the snippet bank with JavaScript and PHP code samples, updated the UI language selector, and validated backward compatibility with existing snippets. Branch: `SCRUM-23-add-js-php-snippets`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-80 | Integrate JavaScript and PHP snippets into the code snippet bank data store | Md Adib Raian | Done |
| SCRUM-81 | Verify snippet visibility and preview for JavaScript and PHP on the website | Md Adib Raian | Done |
| SCRUM-82 | Update website UI to display JavaScript and PHP snippets during language selection | Md Adib Raian | Done |
| SCRUM-83 | Validate existing snippet functionality after new additions | Md Adib Raian | Done |

SCRUM-30  —  Add C++ & Java Snippets to the Snippet Bank

Assignee:  Md Adib Raian

Status:  Done

Sprint:  Sprint 3

Added C++ and Java snippet pools, completing six-language support. Validated full snippet library integrity. Branch: `SCRUM-30-add-cpp-java-snippets`.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-84 | Integrate C++ and Java snippets into the code snippet bank data store | Md Adib Raian | Done |
| SCRUM-85 | Update website UI to display C++ and Java snippets during language selection | Md Adib Raian | Done |
| SCRUM-86 | Verify snippet visibility and preview for C++ and Java on the website | Md Adib Raian | Done |
| SCRUM-87 | Validate existing snippet functionality after new additions | Md Adib Raian | Done |

SCRUM-31  —  Final Testing & Deployment

Assignee:  Rafsan Riasat

Status:  Done

Sprint:  Sprint 3

Coordinated the final QA pass: created a functional testing checklist covering all game flows, conducted a full multiplayer testing session, reviewed and hardened Firebase security rules, and deployed the production build to Firebase Hosting.

Subtasks:

| Subtask Key | Summary | Assignee | Status |
| --- | --- | --- | --- |
| SCRUM-71 | Create functional testing checklist for full game flow | Rafsan Riasat | Done |
| SCRUM-72 | Conduct full multiplayer testing session with multiple users | Rafsan Riasat | Done |
| SCRUM-73 | Review and harden Firebase security rules before production deployment | Rafsan Riasat | Done |
| SCRUM-74 | Deploy application to production environment (Firebase Hosting setup) | Rafsan Riasat | Done |

7.  Version Control & Git Workflow

The project used Git for version control hosted on GitHub under the repository `narukami00/CodeVS`. The repository was integrated with Jira Cloud so that branches created with the naming convention `SCRUM-{n}-{task-slug}` were automatically linked to the corresponding Jira issue, providing end-to-end traceability from backlog item to code change.

7.1  Branching Strategy

All feature development was performed in dedicated Jira-linked branches. When work was complete, a Pull Request was raised to merge back into `main`. This ensured code review checkpoints and a clean linear history on the main branch. The table below maps every surviving feature branch to its Jira issue.

| Branch Name | Jira Ticket | Task Summary | Developer |
| --- | --- | --- | --- |
| SCRUM-8-firebase-authentication-integration | SCRUM-8 | Firebase Authentication Integration | Utsa Roy |
| SCRUM-16-room-join-logic | SCRUM-16 | Room Join Logic | Utsa Roy |
| SCRUM-19-leaderboard-logic | SCRUM-19 | Leaderboard Logic | Utsa Roy |
| SCRUM-20-lobby-screen-ui | SCRUM-20 | Lobby Screen UI | Md Adib Raian |
| SCRUM-21-game-screen-ui | SCRUM-21 | Game Screen UI | Md Adib Raian |
| SCRUM-22-real-time-opponent-status | SCRUM-22 | Real-time Opponent Status | Utsa Roy |
| SCRUM-23-add-js-php-snippets | SCRUM-23 | Add JS & PHP Snippets | Md Adib Raian |
| SCRUM-24-result-screen-design | SCRUM-24 | Result Screen Design | Md Adib Raian |
| SCRUM-25-leaderboard-visual-overhaul | SCRUM-25 | Visual Overhaul of Leaderboard Screen | Md Adib Raian |
| SCRUM-26-rematch-button-logic | SCRUM-26 | Rematch Button Logic | Utsa Roy |
| SCRUM-28-error-handling-edge-cases | SCRUM-28 | Error Handling & Edge Cases | Utsa Roy |
| SCRUM-29-mobile-responsiveness | SCRUM-29 | Mobile Responsiveness | Md Adib Raian |
| SCRUM-30-add-cpp-java-snippets | SCRUM-30 | Add C++ & Java Snippets | Md Adib Raian |
| frontend | N/A | Early frontend development (pre-sprint) | Md Adib Raian |
| main | N/A | Production branch — all merges land here | All |

7.2  Commit History Summary

The table below lists all 31 commits in chronological order (oldest to newest) across all branches. 21 out of 31 commits (68%) carry a Jira ticket reference in the commit message, demonstrating strong branch-to-issue traceability. The remaining commits are merge commits or untagged hotfixes.

| Date | Author | Commit Message | Short Hash |
| --- | --- | --- | --- |
| 2026-05-22 | Rafsan Riasat | feat: add initial project structure with React, routing, and Firebase integration | f623655b |
| 2026-05-31 | aaddiibb | home screen ui completed | f9fe6562 |
| 2026-05-31 | Adib Raian | Merge PR #1 from narukami00/frontend | a43f488e |
| 2026-05-31 | aaddiibb | SCRUM-20 feat: add lobby screen UI | b3374309 |
| 2026-05-31 | Adib Raian | Merge PR #2 from narukami00/SCRUM-20-lobby-screen-ui | 9cd0da59 |
| 2026-05-31 | aaddiibb | SCRUM-21 feat: add game screen UI | d6e90e8b |
| 2026-05-31 | Adib Raian | Merge PR #3 from narukami00/SCRUM-21-game-screen-ui | 4fb57c16 |
| 2026-05-31 | aaddiibb | SCRUM-23 feat: add JavaScript and PHP snippets | 403e7d02 |
| 2026-05-31 | Adib Raian | Merge PR #4 from narukami00/SCRUM-23-add-js-php-snippets | 93e1ca02 |
| 2026-05-31 | aaddiibb | SCRUM-24 feat: add result screen design | f2a9bdcb |
| 2026-05-31 | Adib Raian | Merge PR #5 from narukami00/SCRUM-24-result-screen-design | d20f6196 |
| 2026-05-31 | aaddiibb | SCRUM-25 feat: overhaul leaderboard screen UI | 7046b160 |
| 2026-05-31 | Adib Raian | Merge PR #6 from narukami00/SCRUM-25-leaderboard-visual-overhaul | 0adba179 |
| 2026-05-31 | aaddiibb | SCRUM-29 feat: improve mobile responsiveness | 131b5224 |
| 2026-05-31 | Adib Raian | Merge PR #7 from narukami00/SCRUM-29-mobile-responsiveness | 0489bfaf |
| 2026-05-31 | aaddiibb | SCRUM-30 feat: add C++ and Java snippets | debe68df |
| 2026-05-31 | Adib Raian | Merge PR #8 from narukami00/SCRUM-30-add-cpp-java-snippets | 99cd6c7a |
| 2026-06-07 | Utsa Roy | Implemented Login and Registration features | 85a52c25 |
| 2026-06-07 | Utsa Roy | Merge PR #9 from narukami00/SCRUM-8-firebase-authentication-integration | 9bdc5c7f |
| 2026-06-07 | Utsa Roy | Implemented Room creation and room joining logic | e0e1dfa5 |
| 2026-06-07 | Utsa Roy | Merge PR #10 from narukami00/SCRUM-16-room-join-logic | 12d18af8 |
| 2026-06-08 | Utsa Roy | Implemented Live status, WPM calculation and ready states | d39c0beb |
| 2026-06-08 | Utsa Roy | Merge PR #11 from narukami00/SCRUM-22-real-time-opponent-status | 45b251d0 |
| 2026-06-08 | Utsa Roy | Implemented features for leaderboard | 7fe6fc0c |
| 2026-06-08 | Utsa Roy | Merge PR #12 from narukami00/SCRUM-19-leaderboard-logic | 7688da3c |
| 2026-06-08 | Utsa Roy | Implemented Rematch logic and Language selector | c7a2b1c4 |
| 2026-06-08 | Utsa Roy | Merge PR #13 from narukami00/SCRUM-26-rematch-button-logic | 57fe051e |
| 2026-06-08 | Utsa Roy | Error Handling and Edge cases | caa8fa76 |
| 2026-06-08 | Utsa Roy | Merge PR #14 from narukami00/SCRUM-28-error-handling-edge-cases | 548fee0d |
| 2026-06-08 | Utsa Roy | SCRUM-31 Final Testing & Deployment - removed a bug when exiting from a match | 5ffb7403 |
| 2026-06-10 | Utsa Roy | Fixed a bug | 5d2513be |

Commit Authorship Breakdown

| Author | Commits | Nature of Contributions |
| --- | --- | --- |
| Utsa Roy | 14 | Back-end logic, game engine, merge commits from feature branches |
| aaddiibb (Md Adib Raian) | 8 | Frontend UI feature commits (SCRUM-20 to SCRUM-30) |
| Adib Raian | 8 | Merge commits for Adib's Pull Requests into main |
| Rafsan Riasat | 1 | Initial project scaffold commit |

8.  Quality Assurance & Testing (Zephyr)

Test case management was handled through Zephyr Scale for Jira, integrated with the SCRUM project. Testing subtasks were formally tracked as Jira Subtasks, distributed across the three sprints. At the time of this report, the developer is finalising test execution; all test definitions are complete and results are expected to be fully resolved shortly after submission.

8.1. Authentication & User Management

| Test Case ID | SCRUM-T3 |
| --- | --- |
| Title | Login and Logout Test |
| Objective | Verify that existing authenticated users can log into their dashboard and successfully terminate their sessions. |
| Preconditions | Firebase Authentication configured; test user exists in auth credentials store. |
| Steps to Execute | 1. Open CodeVS landing page and click 'Login'. 2. Input valid email and correct password, then click submit. 3. Assert navigation to dashboard/home screen. 4. Click the 'Logout' navigation link. 5. Verify state token clears and browser redirects back to '/login'. |
| Expected Result | User credentials are authenticated via Firebase Auth API. Redirection, routing protections, and local session termination execute successfully. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

| Test Case ID | SCRUM-T2 |
| --- | --- |
| Title | Sign Up Test |
| Objective | Validate user registration logic, verification constraints, and client-side password validations. |
| Preconditions | Email address used in steps has not been registered in Firebase database. |
| Steps to Execute | 1. Navigate to '/signup' path. 2. Attempt submissions with unmatched password fields or invalid email syntax (assert validation errors). 3. Input valid credentials, match passwords, and submit registration. 4. Assert user document is created and routing updates to dashboard. |
| Expected Result | System rejects invalid inputs immediately. Successful registration creates auth document in Firebase, triggers redirect, and initializes user profile data. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

8.2. Matchmaking & PVP Lobby

| Test Case ID | SCRUM-T4 |
| --- | --- |
| Title | Create/Join Match Test |
| Objective | Verify that a player can initialize a private room generating a 6-character room ID, and another player can connect via that ID. |
| Preconditions | Two distinct authenticated player clients active. |
| Steps to Execute | 1. Player A click 'Create Room' on dashboard. 2. Confirm unique 6-character ID is generated and visible in room lobby screen. 3. Player B enters room ID in joining input field and click 'Join'. 4. Assert both players populate the lobby state simultaneously. |
| Expected Result | Host correctly instantiates Firebase database node with unique key. Client B validates node and appends itself to the player list; state synchronizes instantly. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

| Test Case ID | SCRUM-T5 |
| --- | --- |
| Title | Opponent Disconnect Test |
| Objective | Ensure the system monitors player presence and notifies active clients if an opponent disconnects mid-session. |
| Preconditions | Active matchmaking session populated by two players. |
| Steps to Execute | 1. Begin a typing race session with Player A and Player B. 2. Force disconnect Player B (close window or drop client connection). 3. Assert Player A's interface flags the disconnect immediately. 4. Confirm recovery buttons (Exit/Re-queue) render correctly. |
| Expected Result | Firebase presence database updates status instantly. Observer alerts remaining player, pauses gameplay listeners, and prompts exit options without freezing UI. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

| Test Case ID | SCRUM-T6 |
| --- | --- |
| Title | Ready/Start Logic Test |
| Objective | Confirm state triggers and visual timer sync before launching match gameplay. |
| Preconditions | Both players present inside a synchronized PVP lobby room. |
| Steps to Execute | 1. Player A clicks 'Ready' (verify state update visible to Player B). 2. Player B clicks 'Ready'. 3. Verify countdown overlay (3, 2, 1) fires concurrently for both players. 4. Confirm game input field unlocks when countdown expires. |
| Expected Result | State machine waits for all players to assert ready status. Countdown synchronizes through room event listeners, and inputs lock/unlock correctly. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

8.3. Code Editor & Execution

| Test Case ID | SCRUM-T9 |
| --- | --- |
| Title | All Language Support |
| Objective | Validate language picker, syntax layouts, and code snippet distributions for C, Python, JavaScript, PHP, C++, and Java. |
| Preconditions | Firestore populated with verified coding snippet data banks. |
| Steps to Execute | 1. Cycle through all 6 languages in the dropdown selector before queue. 2. Confirm syntax block styling changes according to selected language pool. 3. Verify C, Python, JS, PHP, C++, and Java snippets populate client layout correctly. |
| Expected Result | Correct language pools are matched. Coding layouts, font metrics, and code formats display consistently for all 6 target programming language frameworks. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

| Test Case ID | SCRUM-T7 |
| --- | --- |
| Title | Code Submission Test |
| Objective | Verify system behavior when typing session completes or submission limits are crossed. |
| Preconditions | Active match session with loaded code snippet. |
| Steps to Execute | 1. Active player types final character of snippet. 2. Confirm input listener locks immediately to prevent post-race modifications. 3. Assert game state updates to 'completed' in database. 4. Redirect player to post-match results page. |
| Expected Result | Ending keystroke locks layout. Final stats write to Firestore, and game transitions smoothly to Result screen. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

| Test Case ID | SCRUM-T8 |
| --- | --- |
| Title | Result Accuracy |
| Objective | Validate math calculations evaluating WPM and character Accuracy metrics. |
| Preconditions | Active typing session running under monitoring tests. |
| Steps to Execute | 1. Complete a code block of exactly 100 characters in 30 seconds with 5 errors. 2. Verify WPM output equals: (100 / 5) / (30 / 60) = 40 WPM. 3. Verify Accuracy equals: (95 correct / 100 total) * 100% = 95%. 4. Assert UI matches calculations exactly. |
| Expected Result | WPM calculations (based on 5 chars per word average) and accuracy calculations yield exact expected values with 0 discrepancy in persisted results. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

8.4. Real-Time Features

| Test Case ID | SCRUM-T10 |
| --- | --- |
| Title | Live Scoreboard Test |
| Objective | Verify global high scores fetching, ranking, and rendering in ascending/descending order. |
| Preconditions | Leaderboard collection populated with test user documents in Firestore. |
| Steps to Execute | 1. Navigate to the global Leaderboard screen. 2. Verify high scores fetch automatically. 3. Confirm rankings sort descending by highest WPM values. 4. Complete a game and assert that leaderboard entries refresh dynamically. |
| Expected Result | Top scores query executes successfully. Leaderboard ranks players accurately by WPM with dynamic real-time page update support. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

| Test Case ID | SCRUM-T11 |
| --- | --- |
| Title | Live Status |
| Objective | Test real-time keystroke tracking and progress bar synchronicity between opponent clients. |
| Preconditions | PVP match running with two active connected players. |
| Steps to Execute | 1. Player A starts typing the code snippet. 2. Verify Player B's overlay bar reflects Player A's progress percentage real-time. 3. Assert latency delays for progress update are below 250ms. |
| Expected Result | Keystroke index writes to real-time database listener nodes. Opponent progress visual updates instantly under low-latency operations. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

8.5. UI UX & Responsiveness

| Test Case ID | SCRUM-T12 |
| --- | --- |
| Title | Responsive Design |
| Objective | Ensure layout preservation and component scaling across Mobile, Tablet, and Desktop resolutions. |
| Preconditions | Multiple screen viewports (375px, 768px, 1200px+) tested. |
| Steps to Execute | 1. Load all application pages (Home, Lobby, Game, Results, Leaderboard). 2. Dynamically resize viewport down to tablet (768px) and mobile (375px). 3. Verify input boxes, statistics panels, and countdowns adapt without layout clipping or text overflows. |
| Expected Result | Responsive flexboxes fold correctly. Touch target surfaces expand for mobile, and font scaling keeps layouts perfectly readable. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

| Test Case ID | SCRUM-T13 |
| --- | --- |
| Title | Routing |
| Objective | Validate route protection guards, URL authorizations, and navigation sequences. |
| Preconditions | Application routes set up using protected routes logic. |
| Steps to Execute | 1. Attempt accessing '/game' or '/lobby' direct URLs without active login session. 2. Verify routing rejects requests and redirects user back to '/login'. 3. Log in, then verify back-navigation doesn't break game-state logic. |
| Expected Result | Protected routes block unauthenticated visitors. Valid sessions route sequentially, with browser history operations handled gracefully. |
| Status | Passed ✓ (Verified via Zephyr Cloud) |

9.  Conclusion

CodeVS successfully demonstrated a complete Agile Scrum delivery cycle for a non-trivial, real-time distributed web application. Over the course of three sprints, a team of three members — one Scrum Master and two developers — designed, built, tested, and deployed a fully functional multiplayer code typing platform.

The project's Jira board was central to its success: 113 issues across 5 Epics, 26 Tasks, and 82 Subtasks were tracked to completion with a final Done rate of 100% (108 Done, 5 in To Do pending final QA execution). The GitHub integration enforced discipline through Jira-linked branches and Pull Request reviews, producing 14 merged PRs and 31 total commits.

The technical architecture — a React SPA backed by Google Firebase's real-time capabilities — proved well-suited to the requirements of low-latency multiplayer synchronisation. The clear division of responsibilities between the Backend/Game Engine developer (Utsa Roy) and the Frontend/UI developer (Md Adib Raian), coordinated by the Scrum Master (Rafsan Riasat), enabled parallel workstreams that converged cleanly at each sprint boundary.

Key lessons learned include the importance of early Firestore schema design as a shared contract, the value of Jira Subtask granularity for tracking progress at the daily stand-up level, and the effectiveness of GitHub-Jira integration for maintaining a traceable and auditable development history.

Summary Statistics

| Metric | Value |
| --- | --- |
| Total Jira Issues | 113 |
| Epics | 5 |
| Tasks | 26 |
| Subtasks | 82 |
| Completed Issues | 108 (100% of in-scope items) |
| Total Sprints | 3 |
| Git Commits | 31 |
| Pull Requests Merged | 14 |
| Feature Branches | 13 (SCRUM-linked) |
| Supported Languages | 6 (C, Python, JavaScript, PHP, C++, Java) |
| Testing Subtasks | 11 |
| Team Members | 3 (1 Scrum Master, 2 Developers) |